# Weekly Progress Report: Omnidirectional Vehicle Subsystem

Author: Dawid Tomala (Student ID: 425590)

## Completed Tasks (Milestone: October 27, 2026)

During this week, the first phase of the project was successfully completed according to the established schedule. The key accomplishments include:

- Technical Documentation: Finalized the theoretical design, detailing the hardware architecture, power distribution logic, and the specifications for the Mecanum wheels and DC TT motors.

- Bill of Materials & Procurement: Compiled a list of all required parts, including the ESP32-WROOM-32 microcontroller, TB6612 motor drivers, and power management modules. The components have been ordered.

- Pinout Configuration: Successfully mapped the ESP32 GPIO pins to the motor drivers and defined the power topology, integrating the MP1584EN step-down converter and the Battery Management System (BMS).

- Hardware Schematics: Prepared the schematic diagram, which illustrates all critical connections between the main logic board, power distribution, and the drive system.

## Goals for the Upcoming Week (Milestone: November 3, 2026)

- Testing the communication interface between the ESP-WROOM-32 microcontroller and a PC.