# Project Plan: Omnidirectional Vehicle Subsystem

Author: Dawid Tomala (Student ID: 425590)

This schedule outlines the development milestones specifically for the vehicle subsystem of the project, focusing on the design, assembly, and testing of the Mecanum-drive rover. Please note that the timeline for the complementary module, the custom gamepad controller developed by Gabriela Strzałka, is documented in a separate schedule.

1)  27.10.2026 – Technical documentation, Bill of Materials, component procurement, and ESP32 pinout mapping

2)  03.11.2026 – ESP-WROOM-32 to PC communication testing

3)  10.11.2026 – Hardware assembly and component configuration

4)  17.11.2026 – Gamepad-to-vehicle communication, mechanical assembly, and chassis design

5)  24.11.2026 – Firmware refinement and gamepad control responsiveness optimization

6)  01.12.2026 – Final wiring, electronics integration, and chassis mounting

7)  08.12.2026 – Drive testing (kinematics, steering, response time, synchronization), performance metrics, and gamepad integration validation

8)  15.12.2026 – System optimization, calibration, and iterative testing

9)  22.12.2026 – Final testing phase and prototype completion